Date of this meeting: **28-02-2018**

Time of this meeting: **15:00 CET**

***The following is to be filled in before the meeting.***

Attendees per university:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Saxion** | | **AAU** | | **UTP** | | **AGU** | |
| **Name:** | **Present?:** | **Name:** | **Present?:** | **Name:** | **Present?:** | **Name:** | **Present?:** |
| Morcel | Yes | Magnus | Yes | Anna | Yes | Ahmet | Yes |
| Alex | Yes | Daniel | Yes |  |  |  |  |
|  |  | Robert | Yes |  |  |  |  |
|  |  | Petr | Yes |  |  |  |  |
|  |  | Jacob | Yes |  |  |  |  |

|  |  |  |
| --- | --- | --- |
| **Subject to discuss** | **Estimated time needed (In minutes)** | **University** |
| Start-up | 10 | Saxion |
| PoA | 15 | Saxion |
| Follow up on previously made agreements | 10 | Saxion |
| Follow up on application for Barcelona trip | 5-10 | AAU |
| Talk about specifying the project to focus on ransomware for android smartphones | 10 | AAU |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |

**Notes and agreements from this meeting as well as progress on previously made agreements below ↓**

* Collaboration contract signed by today
* The server
  + Its done but not done. Its handed over to someone else, and they will be trained at the 6th of march but that doesn’t mean it will be done on the 6th. For now Daniel will set up a server so the basic stuff can get done. Daniel will send Ahmet and Anna an file with the specifications of the server. The backup will be stored on the cloud.
* What type of question…: Ransomware for android phones, since it will probably get bigger in the future and for now it’s not a big thing yet.
* What did we do?:
  + PoA is almost finished.
  + Research
  + Some information to get clear, this will be handled with jens.
* Danish:
  + Talk with the professor, Machine learning (the basics and how to start), Made a plan to use Daniels server should be up and running by Monday.
  + Start on the problem analysis.
  + Server problems.
* Ahmet:
  + Trying to improve python scripts and strated to learn about machine learning.
  + Going to write a program to see if a url has malicious activity and label the link.
  + It’s a lot of work and he needs contact with the Danish guys and Jens (maybe even the professor). 8am Danish time. 10am Turkish.
* Add valentin to the table
* Mail Lucas and Anna for the Barcelona trip, if they don’t reply by tonight Jens will be included.