Date of this meeting: **07-03-2018**

Time of this meeting: **15:00 CET**

***The following is to be filled in before the meeting.***

Attendees per university:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Saxion** | | **AAU** | | **UTP** | | **AGU** | |
| **Name:** | **Present?:** | **Name:** | **Present?:** | **Name:** | **Present?:** | **Name:** | **Present?:** |
| Morcel |  | Magnus |  | Anna |  | Ahmet |  |
| Alex | Yes | Daniel |  |  |  |  |  |
|  |  | Robert |  |  |  |  |  |
|  |  | Petr |  |  |  |  |  |
|  |  | Jacob | Yes |  |  |  |  |

|  |  |  |
| --- | --- | --- |
| **Subject to discuss** | **Estimated time needed (In minutes)** | **University** |
| Start-up | 15 | Saxion |
| PoA update | 10 | Saxion |
| Quality committee – naming of one responsible member | 5 | AAU  (Daniel) |
| Status on document describing the core features of the current HoneyPot system | 5-10 | AAU  (Peter) |
| Technical talk about time intervals for data collection (Primarily important for Ahmet and Danish guys) | 5-10 | AAU (Jacob) |
| Discussion about implementing PoA in problem analysis | 5-10 | AAU  (Jacob) |
| Assessment system for local storage and easy comparison in the end | 10 min | AAU  (Robert) |
| Focus on Malware on Android or broader? | 10 min | SAX |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |

**Notes and agreements from this meeting as well as progress on previously made agreements below ↓**

Notes 7-3-2018

Start up:

**Danish guys:**

Deadline was planned for Monday, were supposed to make a document of the core details of the Honeypot system. **Alex: postpone it till next Monday.** Sketch was made of the GUI, lot of focus on the courses, it’s been taking a lot of time. A document of relevance for all the guys in the project will be discussed with Jens next Friday.

Interview with Business guys. Suggestions between AAU and SAX.

Obstacles: Time, putting in a lot of hours, we feel like we need more time.

Access to hardware: No updates so far. Mail needs to go out today. Test server should be ready.

Server from Daniel: Ready for us, if there are further delays we will use his server, if the main server works the secondary server won’t be used.

**Networking:**

Found several data sets. Doing research. He will investigate 2 data sets to make parameters that make sense. Lacking information from Anna. Also looked at cyber security systems. Highlighted some important parts. Wil share the notes from his packet analysis class on GitHub.

Meeting with Danish guys was really good, was good to trade ideas and see what we should focus on. Jacob suggests that AAU + Networking arrange another meeting tomorrow / Friday where technical parts can be discussed.

Define which data needs to be defined.

Meeting should be tomorrow at 9PM Turkish time, 7PM CET

**Business:**

**Quality Committee:**

Daniel. Will also conduct survey questions for the meeting.

**Implementation PoA:**

Some interview questions will be made for Business guys. Friday will be sent an explanatory document to them.

**Assessment system for local storage and easy comparison in the end**

Has been filled in except for Anna and Ahmet, Teammembers system needs to instead. Insert in Teammembers.

Jacob uploaded 2 files, relevant files for meetings. Everyone is ought to take a look at this.

**Cost division Barcelona**

275 transport

5 euro’s per day for food